Step-by-Step Implementation Order for the Team (Updated)

Phase 1 - Setup and planning

Team goals

• finalize MVP scope
• assign roles
• create GitHub repo
• agree coding conventions
• define API contract
• define database schema (users, drafts, generated_posts, usage_events)
• define authentication strategy (JWT-based authentication)

Deliverables

• repo initialized
• folder structure created
• branch strategy decided
• database schema agreed
• authentication approach decided

Suggested branch structure

- Main

- Dev

- feature/backend-auth

- feature/database-schema

- feature/extension-ui

- feature/content-script

- feature/ai-generation

Phase 2 - Backend foundation (Database + Auth + AI)

This phase becomes the largest backend phase because authentication and the database are foundational.

Tasks

Project Initialization

- initialize Node project

- install dependencies

Recommended packages:

- express

- cors

- dotenv

- pg

- bcrypt

- jsonwebtoken

- openai

- claude

- uuid

Dev tools: nodemon

Express Server Setup

- create Express server

- add /health endpoint

PostgreSQL Setup

- install PostgreSQL locally or use managed DB (Supabase, Neon, Railway)

- create database:  linkedin_chrome_extension

- create database connection module

src/config/database.js

- connect Node backend to PostgreSQL using pg library

Create Database Tables

- create `users` table

Attributes:

- id (UUID, primary key)

- full_name

- email (unique)

- password_hash

- created_at

- updated_at

- create `drafts` table

Attributes:

- id

- user_id (FK → users)

- title

- original_prompt

- tone

- goal

- draft_content

- created_at

- updated_at

- create `generated_posts` table

Attributes:

- id

- user_id (FK → users)

- prompt

- tone

- goal

- generated_content

- edited_content

- created_at

- create `usage_events` table

Attributes:

- id

- user_id (nullable)

- event_type

- metadata (JSONB)

- created_at

Example event types:

- user_signup

- user_login

- post_generated

- post_copied

- post_inserted

- draft_saved

Authentication System

- implement password hashing using bcrypt

- implement JWT authentication

- create authentication middleware

src/middleware/authMiddleware.js

Authentication Endpoints

- create POST /api/auth/signup

Flow:

- receive name, email, password

- hash password

- create user

- return JWT token

- create POST /api/auth/login

Flow:

- verify email

- compare password

- return JWT token

- create GET /api/auth/me

Flow:

- verify token

- return authenticated user profile

AI Generation Endpoint

- create /api/posts/generate endpoint

Flow:

- verify user authentication

- receive prompt, tone, goal

- call AI provider

- store result in generated_posts

- log event in usage_events

- return generated post

Draft Endpoints

- create /api/drafts/save

Allows user to save edited post.

- create /api/drafts

Returns user drafts.

- create /api/drafts/:id

Fetch specific draft.

Logging Usage Events

- implement usage event logger

Example:

logEvent(user_id, "post_generated", {...})

Testing

- test endpoints using Postman

Test:

• signup
• login
• generate post
• save draft
• fetch drafts

Deliverables

• working Node.js backend
• PostgreSQL database connected
• authentication system working
• AI generation endpoint working
• drafts saving working
• usage events logged

Owner

Backend engineer

Phase 3 - Chrome extension shell

Tasks

- create manifest.json

- create popup.html

- create popup.css

- create popup.js

- create background.js

- create content.js

- load unpacked extension in Chrome

- verify popup opens correctly

Chrome Storage Setup

- implement chrome.storage.local

Use for:

• caching auth token
• caching last prompt
• caching tone and goal
• storing temporary unsaved post

Deliverables

• extension loads without errors
• popup UI visible
• chrome storage working

Owner

Frontend/extension engineer

Phase 4 - Connect popup to backend

Now authentication is included.

Tasks

- implement signup UI

- implement login UI

- authenticate user via backend

- store JWT token in:

chrome.storage.local

- attach JWT token to backend requests

Authorization: Bearer TOKEN

- collect prompt, tone, goal from popup

- send message to background

- background calls backend API

- display generated response in output textarea

- store generated post locally in chrome storage

- handle loading and error states

Deliverables

• users can sign up
• users can login
• authenticated requests work
• user can generate posts from popup

Owner

Frontend + backend integration engineer

Phase 5 - LinkedIn autofill integration

Tasks

- create content script

- detect LinkedIn composer

- build insertion logic

- send message from popup to content script

- test against actual LinkedIn post modal/editor

Usage Event Logging

- when user inserts post → log event

post_inserted

Deliverables

• generated post inserts into LinkedIn editor

Owner

Backend engineer

Biggest challenge

LinkedIn DOM can be dynamic.

This part may require iteration and testing.

Phase 6 - Popup editing tools

Tasks

- implement copy-to-clipboard

- add bold wrapper logic

- add italics wrapper logic

- add bullet points transformation

- make output area editable

Draft Saving

- add Save Draft button

- call /api/drafts/save

- store draft in database

Usage Tracking

- log event when user:

• copies post
• saves draft

Deliverables

• user can edit and format result before insertion
• user can save drafts

Owner

Popup/frontend engineer

Phase 7 - QA and polish

Tasks

- handle edge cases

- improve error messaging

- test authentication flow

- test database operations

- test on different LinkedIn pages

- fix insertion bugs

- improve popup spacing and usability

- validate empty form cases

- validate server errors

- validate token expiration

Deliverables

• stable demo-ready MVP

Owner

Whole team

Phase 8 - Demo preparation

Tasks

- prepare architecture explanation

- prepare user flow demo

- prepare database explanation

- prepare authentication explanation

- prepare known limitations

- prepare future improvements

Demo storyline

- Open LinkedIn

- Open extension

- User signs up / logs in

- Enter prompt

- Select tone and goal

- Generate post

- Edit text

- Save draft (optional)

- Copy or insert into LinkedIn

- Show final result in LinkedIn composer

Final Architecture Summary

Extension Layer

- Chrome popup UI

- Chrome storage

- Background script

- Content script

Backend Layer

- Node.js + Express

Database

- PostgreSQL

Tables:

- Users

- Drafts

- generated_posts

- usage_events

AI Layer

- Groq/OpenAI /Claude LLM provider

Important Implementation Order (Critical)

Build in this order:

- Database schema

- Authentication system

- AI generation endpoint/backend generate endpoint

- popup UI

- popup-to-backend integration

- copy feature

- Linkedin auto refill/content script insertion

- editing tools/buttons

- Draft saving

- Usage tracking